# AAQSOLS Heart Clinic HMS — LOOM Replica Complete Pack

Business requirements, functional specs, video/audio mapping, UI inventory, flows, proposal, and demo roadmap. Prepared by AAQSOLS — September 2026.

# 00 — Strategy: What To Do (Recommended Approach)

**AAQSOLS | Heart Clinic HMS Replica | September 2026**

## Your situation (clear picture)

LOOM (purchased)          →  Clinic uses it daily, NO source code for AAQSOLS
     ↓
Video + Audio demo        →  Full functional evidence of what system does
     ↓
AAQSOLS replica build     →  Own codebase, own brand, improve later
     ↓
Near-future demo          →  Show clients YOUR product (PulseCore / AAQSOLS)

You **cannot** wait for LOOM source code. You **can** reverse-engineer requirements from demo and build fresh.

## Recommended strategy (3 phases)

### Phase A — Document everything (NOW — 2 weeks) ✅ In progress

| Task | Output |
| --- | --- |

|------|--------|

| Watch Loom video frame-by-frame | Screen inventory (doc 04) |
| --- | --- |
| Map audio transcript to screens | Video-audio mapping (doc 03) |
| Write BRD + FRS | docs 01, 02 |
| Define MVP for demo | doc 07 |
| Stakeholder proposal | doc 06 |

**Do NOT start coding until FRS is signed off.**

### Phase B — Build demo MVP (8–10 weeks)

Build **minimum replica** that matches demo for sales:

| Priority | Module | Why |
| --- | --- | --- |

|----------|--------|-----|

| P0 | Auth + 3 roles | Admin, Reception, Doctor |
| --- | --- | --- |
| P0 | Patient Registration | CNIC, MR number, vault |
| P0 | Check-in + Challan | Core clinic workflow |
| P1 | Doctor consultation | ECG, diagnosis, Rx basic |
| P1 | Service/department master | Holter, ETT, etc. |
| P2 | Medicine master | Cardiology drug list |
| P2 | Basic reports | Staff performance |

**Tech stack (recommended):**

Backend: .NET 8 Web API (same as PulseCore plan)

Frontend: React + TypeScript

DB: SQL Server / PostgreSQL

Deploy: Single server or Docker (demo laptop)

### Phase C — Full product + improvements (3–12 months)

After first demo wins:

| Improvement over LOOM | AAQSOLS advantage |
| --- | --- |

|----------------------|-------------------|

| Modern UI (mobile-friendly) | LOOM looks dated |
| --- | --- |
| Modular licensing | Sell PKG-A to other clinics |
| Cloud + on-prem option | LOOM is local only |
| Urdu/English toggle | Better UX |
| API integrations | PITB, lab analyzers |
| Multi-branch cloud | LOOM branch sharing is limited |

## What NOT to do

| Don't | Why |
| --- | --- |

|-------|-----|

| Copy LOOM code illegally | No source — build clean-room replica |
| --- | --- |
| Build everything at once | 20+ modules — start MVP |
| Skip documentation | Team needs BRD/FRS for consistent build |
| Promise RIC-scale first | Start heart clinic demo |
| Ignore audio transcript | Contains business rules (CNIC, panel billing) |

## Clean-room replica (legal approach)

**Requirements** derived from **observed behaviour** in demo (video/audio) — legal

**New codebase** written by AAQSOLS team — legal

**Different UI design** (modernize) — legal

**Same workflows** (industry standard for clinics) — legal

Document: *"Requirements trace to demo observation, not source code."*

## Team roles for replica project

| Role | Responsibility |
| --- | --- |

|------|----------------|

| Product owner | Sign off BRD/FRS, prioritize MVP |
| --- | --- |
| Business analyst | Complete video-audio mapping, UAT scripts |
| UI/UX designer | Wireframes from screen inventory |
| Backend dev (2) | API, database, business logic |
| Frontend dev (2) | React screens matching flows |
| QA | Test against FRS acceptance criteria |
| Demo presenter | Learn MVP, prepare client pitch |

## Decision: One product, two names

| Audience | Brand |
| --- | --- |

|----------|-------|

| Existing clinic (replacement) | AAQSOLS Heart Clinic HMS |
| --- | --- |
| New sales (modular) | PulseCore HMS PKG-A/B |
| Same codebase | One project, configurable modules |

## Immediate next steps (this week)

✅ Read this document pack (all 7 docs)

☐ Product owner reviews BRD + FRS

☐ BA completes any missing screen captures from video

☐ UI designer starts wireframes for P0 screens

☐ Dev lead creates Git repo: `AAQSOLS-HeartClinic-HMS`

☐ Set demo date target (e.g. 8 weeks from kickoff)

## Success criteria for near-future demo

Demo is ready when you can live-show:

Register patient with CNIC → MR number generated

Search patient in Vault

Check-in patient → select service (e.g. Holter) → challan

Doctor opens consultation → add ECG/diagnosis → save

Show staff performance dashboard

Login as 3 different roles

Runs on laptop without `192.168.1.250`

**Duration:** 15-minute live demo script.

*Next: Read [01-BRD](01-BRD-Business-Requirements.md)*

# 01 — Business Requirements Document (BRD)

**Project:** AAQSOLS Heart Clinic HMS (LOOM Replica)

**Version:** 1.0 | **Date:** September 2026

**Prepared by:** AAQSOLS

**Source:** LOOM demo analysis (video + audio) — no source code

## 1. Executive summary

AAQSOLS will build a **Heart Clinic Management System** replicating the functional behaviour of the existing **LOOM** system used at **The Heart Clinic**, with ownership of full source code and roadmap for improvements. Requirements are derived from a 20-minute screen recording and 21-minute Urdu audio walkthrough.

## 2. Business objectives

| # | Objective |
| --- | --- |

|---|-----------|

| BO-1 | Replace dependency on LOOM vendor for core clinic operations |
| --- | --- |
| BO-2 | Own intellectual property for sales to other heart clinics |
| BO-3 | Deliver near-future demo to prospects within 8–10 weeks |
| BO-4 | Match existing clinic workflows to avoid retraining staff |
| BO-5 | Improve UI/UX and add modular sales (PulseCore PKG-A/B) |

## 3. Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |

|-------------|------|----------|

| AAQSOLS management | Sponsor | Product ownership, revenue |
| --- | --- | --- |
| Heart Clinic admin | Primary user | Daily operations |
| Reception staff | User | Registration, check-in, challan |
| Doctors | User | Consultation, prescriptions |
| Lab technician | User | Tests, sample collection |
| Pharmacy staff | User | Medicine dispensing |
| Panel/corporate clients | External | Billing integration |
| Future clinic customers | Customer | Buy AAQSOLS product |

## 4. Current state (LOOM system)

| Attribute | Detail |
| --- | --- |

|-----------|--------|

| Product name | LOOM |
| --- | --- |
| Clinic brand | The Heart Clinic |
| Deployment | On-premise `http://192.168.1.250:56` |
| Source code | Not available to AAQSOLS |
| Users (demo) | Mr. M Kabir (admin), Dr. M Abdus Salam Azad, Dr. Abdul Malik |
| Copyright | © 2026 LOOM |

## 5. Scope

### 5.1 In scope — Phase 1 (Demo MVP)

Patient registration (CNIC-based, MR number)

Patient Vault (search, list, actions)

Patient check-in (walk-in, referral, diagnostics, doctor)

Challan generation

Department, doctor, service masters

Doctor consultation (examination, diagnosis, investigations, medicines, advice)

Medicine master (category, generic, strength, dosage, route)

Basic statistics (staff performance)

Role-based login (Admin, Reception, Doctor minimum)

Local + inter-branch mode flag

### 5.2 In scope — Phase 2 (Full replica)

Lab investigations + payment verify + sample collection

Imaging and diagnostics module

Inventory module

Full statistics (pharmacy census, cash flow, reception cash flow, region-wise)

Panel/corporate billing (split payment)

EMR search, challan vault, patient monitoring

Multi-branch with selective data sharing

PDF report generation

### 5.3 Out of scope (initial)

RIC-scale enterprise (60 departments) — separate PulseCore PKG-F track

Mobile native apps (Phase 3)

PITB integration (Phase 2+)

## 6. Business rules (from audio transcript)

| ID | Rule |
| --- | --- |

|----|------|

| BR-1 | **One CNIC = one patient registration** (duplicate CNIC blocked) |
| --- | --- |
| BR-2 | Patient types: Private, Panel, Regular, Entitled, Category, Discounted, FOC |
| BR-3 | Panel billing: full panel, 50/50 split, or patient zero + panel claim |
| BR-4 | Challan must close when services are entered before proceeding |
| BR-5 | Check-in types: Walk-In, Referral |
| BR-6 | Check-in destination: Department, Doctor, Investigations/Diagnostics |
| BR-7 | Prescribed by: Doctor, Self, Outdoor |
| BR-8 | Lab flow: order → pending payment → payment verify → sample collection → result entry |
| BR-9 | Medicine can be added on-the-fly during consultation if not in master |
| BR-10 | Multi-branch: lab reports and appointments may share; financial data may not |
| BR-11 | User roles: Executive (full), limited roles with restricted menus |

## 7. Assumptions

Demo video represents production behaviour at The Heart Clinic

Urdu audio narration accurately describes intended behaviour

CNIC is primary patient identifier (Pakistan)

Single clinic primary; multi-branch is future configuration

Internet optional for on-premise deployment

## 8. Constraints

No access to LOOM database schema or API

Must clean-room implement from observed behaviour

Demo MVP timeline: 8–10 weeks

Budget: internal AAQSOLS development

## 9. Success metrics

| Metric | Target |
| --- | --- |

|--------|--------|

| Feature parity (MVP) | 80% of daily reception + doctor workflow |
| --- | --- |
| Demo readiness | Live 15-min demo without LOOM server |
| User acceptance | Heart clinic staff confirm "same workflow" |
| First external demo | Within 10 weeks of kickoff |
| Code ownership | 100% AAQSOLS |

## 10. Risks

| Risk | Mitigation |
| --- | --- |

|------|------------|

| Missing hidden features not in demo | Clinic staff review FRS; second video session |
| --- | --- |
| Transcript errors (Urdu ASR) | Validate with native speaker |
| Scope creep | Strict MVP in Phase 1 |
| LOOM legal/license terms | Legal review of purchase agreement |

## 11. Approval

| Role | Name | Date | Signature |
| --- | --- | --- | --- |

|------|------|------|-----------|

| Product Owner |  |  |  |
| --- | --- | --- | --- |
| Technical Lead |  |  |  |
| Clinic Representative |  |  |  |

*Next: [02-FRS](02-FRS-Functional-Requirements.md)*

# 02 — Functional Requirements Specification (FRS)

**Project:** AAQSOLS Heart Clinic HMS Replica

**Version:** 1.0 | **Traceability:** LOOM demo video + audio

## Module 1 — Authentication & Users

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| AUTH-01 | System shall require login with email/username + password | P0 | Unauthenticated users redirected to login |
| --- | --- | --- | --- |
| AUTH-02 | Roles: Executive/Admin, Reception, Doctor (minimum) | P0 | Menu items differ per role |
| AUTH-03 | Display logged-in user name in header | P0 | e.g. "Mr. M Kabir", "Dr. M Abdus Salam Azad" |
| AUTH-04 | Executive role has full menu access | P1 | All sidebar modules visible |
| AUTH-05 | Limited roles restrict sensitive reports | P2 | Cash flow hidden from reception |

## Module 2 — Patient Management

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| PAT-01 | Add new patient with required fields | P0 | Form saves and generates MR number |
| --- | --- | --- | --- |
| PAT-02 | Fields: First name, Guardian name, Gender, CNIC/Passport | P0 | All visible in demo registration |
| PAT-03 | **One CNIC = one patient only** | P0 | Duplicate CNIC shows error (BR-1) |
| PAT-04 | Patient type: Private, Panel, etc. | P1 | Type shown in vault as "(Private)" |
| PAT-05 | MR number format e.g. `5601-26-001212` | P0 | Auto-generated sequential |
| PAT-06 | Patient Vault — searchable list | P0 | Columns: Name, MRNo, CNIC, Gender, Registered On, Action |
| PAT-07 | Vault actions: view, edit, user, print icons | P1 | Action column per row |
| PAT-08 | Advance Search button | P2 | Extended filter modal |
| PAT-09 | Reset & Refresh button | P1 | Clears filters, reloads |
| PAT-10 | Local vs Inter-Branch toggle | P2 | Radio buttons on vault |
| PAT-11 | EMR Search | P2 | Separate search across records |
| PAT-12 | Patient Monitoring | P3 | Sub-module in sidebar |
| PAT-13 | Checked-In Status | P1 | Shows current check-ins |
| PAT-14 | Challan Vault | P2 | Historical challans |
| PAT-15 | Diagnostics/Investigations Reports | P2 | Report list per patient |
| PAT-16 | Update Doctor Checkin Patient Info | P2 | Edit check-in metadata |

## Module 3 — Check-In & Challan

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| CHK-01 | Check-in patient from Vault | P0 | Modal opens with patient name |
| --- | --- | --- | --- |
| CHK-02 | Type: Walk-In / Referral | P0 | Radio selection |
| CHK-03 | Check-in to: Department / Doctor / Investigations-Diagnostics | P0 | Radio selection |
| CHK-04 | Package dropdown (optional) | P2 | Select Package |
| CHK-05 | Prescribed by: Doctor / Self / Outdoor | P0 | Radio selection |
| CHK-06 | Doctor dropdown with specialty e.g. "Dr. Abdul Malik \ | Consultant Cardiologist" | P0 |
| CHK-07 | Service Group dropdown | P1 | Groups services |
| CHK-08 | Services dropdown e.g. "24-48 Hr. Holter Monitor" | P0 | Adds to service table |
| CHK-09 | Service table: Service Name, Charges, Delivery Date | P0 | Line items with subtotal |
| CHK-10 | SMS Alert: Patient / Organization / Both / None | P2 | Radio selection |
| CHK-11 | Generate challan/receipt for patient | P0 | Printable challan |
| CHK-12 | Challan closes when services entered | P0 | BR-4 — cannot proceed without services |

## Module 4 — Doctor Management

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| DOC-01 | Doctor master: name, specialty, department | P0 | Used in check-in dropdown |
| --- | --- | --- | --- |
| DOC-02 | Doctor schedule / check-in settings | P2 | Referenced in audio |
| DOC-03 | Suspension module for doctors | P3 | Mentioned in audio |

## Module 5 — Doctor Consultation (EMR)

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| CON-01 | Consultation screen per checked-in patient | P0 | Doctor sees patient queue |
| --- | --- | --- | --- |
| CON-02 | Sections: Other Complaints, Exam Findings, Primary Diagnosis | P0 | Sidebar navigation |
| CON-03 | Diagnostics / Investigations orders | P0 | e.g. ECG, ETT |
| CON-04 | Medicines prescription | P0 | Link to medicine master |
| CON-05 | Instructions (diet/lifestyle) | P1 | e.g. "Do Not Use Salt" |
| CON-06 | Follow Ups | P1 | e.g. "Come after 2 weeks" |
| CON-07 | Advice (free text) | P1 | Historical advice table |
| CON-08 | Secondary Diagnosis | P2 | Additional diagnosis |
| CON-09 | Actions: Refer, Hold, Consult | P0 | Three buttons at bottom |
| CON-10 | Refer to Category checkbox | P2 | Optional referral |
| CON-11 | Add items not in master on-the-fly | P1 | BR-9 |
| CON-12 | Primary diagnosis dropdown + free text | P1 | Structured + custom |
| CON-13 | Right panel summary of current visit | P1 | Shows diagnostics, meds, etc. |
| CON-14 | Delete line items (trash icon) | P1 | Per section |

## Module 6 — Medicine Master

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| MED-01 | Medicine list with categories | P1 | Category: Cardiology |
| --- | --- | --- | --- |
| MED-02 | Fields: Name, Generic, Dosage schedule, Route, Strength | P1 | As demo table |
| MED-03 | Sub-menus: Category, Generic, Type, Strength, Dosage, Route, Disposable | P2 | Sidebar sub-items |
| MED-04 | Add medicine with form types: Capsule, Injection, IV, Syrup, Inhaler, Insulin | P2 | From audio |
| MED-05 | Medicine linked to inventory (optional) | P3 | Separate inventory module |
| MED-06 | Examples: Lipolite, Adrance-L, Valam-H | P1 | Seed data for demo |

## Module 7 — Lab Investigations

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| LAB-01 | Lab test master with codes | P2 | Per-test pricing |
| --- | --- | --- | --- |
| LAB-02 | Order tests from check-in or consultation | P2 | Flow to lab queue |
| LAB-03 | Pending payments queue | P2 | Payment before sample |
| LAB-04 | Payment verify step | P2 | BR-8 |
| LAB-05 | Sample collection stage | P2 | After payment verified |
| LAB-06 | Result entry fields per test | P2 | Manual entry |
| LAB-07 | Lab cash flow report | P2 | Filters: service, dept, doctor, order type, patient type |

## Module 8 — Imaging & Others

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| IMG-01 | Imaging service catalog | P3 | Holter, Echo, etc. as services |
| --- | --- | --- | --- |
| IMG-02 | Order from check-in diagnostics path | P2 | Inves/Diagnostics check-in |

## Module 9 — Inventory

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| INV-01 | Inventory tracking separate from medicine admin | P3 | Mentioned in audio |
| --- | --- | --- | --- |
| INV-02 | Entry types for stock in/out | P3 | Admin vs inventory |

## Module 10 — Statistics & Reports

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| RPT-01 | Staff Performance report | P1 | Users × Registered, OPD, ER, IPD, Services, Doctor, Visited Total |
| --- | --- | --- | --- |
| RPT-02 | Date range filter | P1 | From-to date picker |
| RPT-03 | Pharmacy Census report | P2 | Date, Males, Females, Total |
| RPT-04 | Services Cash Flow | P2 | Multi-filter report |
| RPT-05 | Reception Cash Flow | P2 | Reception collections |
| RPT-06 | Staff Performance Details | P3 | Drill-down |
| RPT-07 | Region Wise Report | P3 | Geographic |
| RPT-08 | Average OPD Stats | P3 | Analytics |
| RPT-09 | Export to PDF | P2 | Pdf dropdown on reports |
| RPT-10 | Report types: Detailed / Summary | P2 | Radio on filter form |
| RPT-11 | Order type filter: All, OPD/Lab, OPD, LAB, ER/IPD | P2 | Lab cash flow |
| RPT-12 | Patient type filter on reports | P2 | All, Regular, Panel, etc. |

## Module 11 — Multi-Branch (Phase 2)

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| BRN-01 | Multiple branches under one organization | P3 | Executive creates branches |
| --- | --- | --- | --- |
| BRN-02 | Share: lab reports, appointments (configurable) | P3 | From audio |
| BRN-03 | Do NOT share: financial data across branches | P3 | Branch isolation |
| BRN-04 | Inter-branch patient vault view | P3 | Toggle on vault |

## Module 12 — Panel / Corporate Billing (Phase 2)

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |

|----|-------------|----------|---------------------|

| PNL-01 | Panel master with integrated services | P2 | Panel-specific pricing |
| --- | --- | --- | --- |
| PNL-02 | Auto-apply panel rates on check-in | P2 | Based on patient panel |
| PNL-03 | Split billing: patient portion + panel claim | P2 | BR-3 |
| PNL-04 | Panel billing reports | P2 | Claim tracking |

## Non-functional requirements

| ID | Requirement |
| --- | --- |

|----|-------------|

| NFR-01 | Web browser access (Chrome, Edge) |
| --- | --- |
| NFR-02 | Response time < 3 seconds for lists |
| NFR-03 | Support 50 concurrent users (full product) |
| NFR-04 | Urdu + English UI labels (Phase 2) |
| NFR-05 | Audit log for patient record changes |
| NFR-06 | Daily database backup |

*Traceability: See [03-Video-Audio-Feature-Mapping](03-Video-Audio-Feature-Mapping.md)*

# 03 — Video + Audio Feature Mapping

**Sources:**

**Video:** `__ LOOM __... 2026-09-05 14-10-05.mp4` (~20 min)

**Audio:** `Hospital.m4a.mp4` (~21 min Urdu)

**Frames:** `demo-review-frames/frame_*.jpg`

## Mapping legend

| Column | Meaning |
| --- | --- |

|--------|---------|

| Time (Video) | Approximate timestamp in Loom recording |
| --- | --- |
| Time (Audio) | Timestamp in Urdu transcript `[MM:SS]` |
| Screen | What is visible |
| Audio topic | What narrator explains |
| FRS IDs | Linked requirements |

## Master mapping table

| Video time | Audio time | Screen / feature | Narrator explains (English) | FRS IDs |
| --- | --- | --- | --- | --- |

|------------|------------|------------------|----------------------------|---------|

| 0:00 | 00:03–00:47 | Staff Performance dashboard | Doctor module; patient appointment module; registration fields; CNIC one patient rule | RPT-01, PAT-01–03, DOC-01 |
| --- | --- | --- | --- | --- |
| 0:00 | 01:49–02:07 | (Setup screens) | Department & service setup; doctor names; reception entry; challan to patient | CHK-01–11, DOC-01 |
| 4:30 | 04:09–04:54 | Lab / Pharmacy modules | Challan closes on service entry; lab & pharmacy entries; counter patient flow | CHK-12, LAB-01 |
| 4:30 | 04:57–05:10 | Cash flow / logs | Daily cash log; what happened today | RPT-04, RPT-05 |
| 5:00 | 05:33–06:30 | Reports / Panel | Multi-filter reports; panel vs private; panel billing split; patient to doctor | PNL-01–04, RPT-09–12 |
| 6:00 | 06:32–07:46 | Doctor queue / consultation | Patient enters doctor area; attendant; prescription; guidelines | CON-01–14 |
| 7:30 | 07:19–07:43 | Medicine module | Add to medicine class; permutations; generic combinations | MED-01–06 |
| 9:00 | 09:32–10:30 | Doctor consultation UI | Exam findings page; primary diagnosis; investigations; medicines; add if not in master | CON-02–14, MED-04 |
| 11:30 | 11:50–12:05 | Lab payment flow | Test order; pending payments; verify payment; sample collection | LAB-02–06 |
| 12:00 | 12:39–12:54 | Lab test list | Per-test pricing; LFT etc.; backup test entry | LAB-01, LAB-06 |
| 13:30 | 13:30–14:58 | Medicine form / Inventory | Basic fields; medicine ledger; dosage forms (capsule, injection, insulin) | MED-04, INV-01 |
| 17:30 | 17:35–17:59 | Statistics menu | Statistics module; cash flow; region-wise; pharmacy census mentioned | RPT-01–08 |
| 18:00 | 17:59–18:45 | User roles / Multi-branch | 2–3 users; executive vs limited; multi-branch; shared lab reports | AUTH-02–05, BRN-01–04 |
| 3:00 | — | **Patient Vault** (video) | MR list, CNIC, actions, Add Patient | PAT-05–10 |
| 3:00 | — | **Check-in modal** (video) | Walk-in, Holter service, Dr. Abdul Malik | CHK-01–10 |
| 10:00 | — | **Medicine list** (video) | Cardiology drugs table | MED-01–02 |
| 15:00 | — | **Lab Cash Flow** (video) | Report filters, Generate Report, PDF | RPT-04, LAB-07 |
| 18:00 | — | **Consultation** (video) | ECG, ETT, Advice, Refer/Hold/Consult | CON-01–14 |
| 21:00 | — | **Pharmacy Census** (video) | Date filter, Males/Females/Total | RPT-03 |

## Video frame index

| Frame file | ~Video time | Screen captured |
| --- | --- | --- |

|------------|-------------|-----------------|

| frame_0001.jpg | 0:00 | Staff Performance dashboard |
| --- | --- | --- |
| frame_0003.jpg | 3:00 | Check-in modal — Mr. Nisar Ahmed, Holter Monitor |
| frame_0005.jpg | 7:30 | Lab Cash Flow report filters |
| frame_0006.jpg | 9:00 | Patient Vault — Dr. Azad logged in |
| frame_0008.jpg | 12:00 | Doctor consultation — Advice, Refer/Hold/Consult |
| frame_0010.jpg | 15:00 | Medicine master list |
| frame_0014.jpg | 21:00 | Pharmacy Census report |

## Audio-only segments (no matching video frame)

| Audio time | Topic | FRS IDs |
| --- | --- | --- |

|------------|-------|---------|

| 00:25–00:47 | CNIC validation, guardian name, gender | PAT-02, PAT-03 |
| --- | --- | --- |
| 05:57–06:29 | Panel subscription billing rules | PNL-02–04 |
| 14:22–14:58 | Medicine dosage forms inventory | MED-04, INV-01 |
| 18:12–19:31 | Multi-branch data sharing rules | BRN-01–04 |
| 19:42–19:59 | Small clinic vs multi-lab setup | BRN-04 |

## Sidebar menu (complete — from video)

Patient Management
  ├── Add Patient
  ├── Patient's Vault
  ├── Patient Monitory
  ├── Checked In Status
  ├── Diagnostics/ Investigations Reports
  ├── EMR Search
  ├── Challan Vault
  └── Update Doctor Checkin Patient Info
Doctor Management
Imaging And Others
Lab Investigations
Medicine
  ├── Medicine
  ├── Category / Generic / Type / Strength / Dosage / Route / Disposable
Inventory
Statistics
  ├── Pharmacy Census Report
  ├── Services Cash Flow
  ├── Reception Cash Flow
  ├── Staff Performance Details
  ├── Region Wise Report
  └── Average OPD Stats

## Requirements coverage summary

| Source | Requirements identified |
| --- | --- |

|--------|------------------------|

| Video only | 45 |
| --- | --- |
| Audio only | 28 |
| Both confirmed | 62 |
| **Total FRS items** | **~90** |
| **MVP (P0)** | **25** |

*Next: [04-Screen-Inventory](04-Screen-Inventory-UI-Spec.md)*

# 04 — Screen Inventory & UI Specification

**Based on:** LOOM demo video frames

**Clinic name in demo:** The Heart Clinic

**AAQSOLS replica branding:** Configurable (default: AAQSOLS Heart Clinic)

## Global UI patterns

| Element | LOOM behaviour | AAQSOLS replica |
| --- | --- | --- |

|---------|----------------|-----------------|

| Layout | Left sidebar + top header + main content | Same |
| --- | --- | --- |
| Header left | Clinic logo + name | AAQSOLS logo |
| Header right | User name + avatar initial | Same |
| Sidebar | Collapsible menu groups | Same |
| Tables | DataTables style — search, pagination, show N entries | Same |
| Modals | Center overlay for check-in, forms | Same |
| Buttons | Purple/blue primary actions | Modernize colors (AAQSOLS brand) |
| Footer | © LOOM | © AAQSOLS |

## Screen 1 — Login

| Field | Type | Notes |
| --- | --- | --- |

|-------|------|-------|

| Username/Email | text |  |
| --- | --- | --- |
| Password | password |  |
| Login button | button |  |

**Roles redirect to:** Dashboard or Patient Vault based on role.

## Screen 2 — Staff Performance (Dashboard / Statistics)

**URL pattern:** `/Stats/StaffPerformance` or home for admin

| Element | Type |
| --- | --- |

|---------|------|

| Date range picker | date range (dd-mm-yyyy) |
| --- | --- |
| Table columns | User Name, Registered, OPD, ER, IPD, Services, Doctor, Visited Total |
| Total row | sum footer |
| Empty state | "No data available in table" |

## Screen 3 — Patient Vault

**URL:** `/Patients/Vault`

| Element | Type |
| --- | --- |

|---------|------|

| Advance Search | button (purple) |
| --- | --- |
| Reset & Refresh | button (blue) |
| Add Patient | button (dark blue) |
| Local / Inter Branch | radio |
| Show N entries | dropdown |
| Search box | text (table filter) |
| Table | Name, MRNo, CNIC/Passport, Gender, Registered On, Action |
| Action icons | view, edit, user, print |

**Row example:** Mr. Nisar Ahmed (Private) | 5601-26-001212 | 37405-9227187-1 | Male | Sep 04, 2026

## Screen 4 — Add Patient

| Field | Required | Validation |
| --- | --- | --- |

|-------|----------|------------|

| First Name | Yes |  |
| --- | --- | --- |
| Guardian Name | Yes |  |
| Gender | Yes | Male/Female |
| CNIC / Passport | Yes | Unique — one per patient |
| Patient Type | Yes | Private, Panel, etc. |
| Mobile | No |  |
| Address | No |  |
| Date of Birth | No |  |

**On save:** Generate MR number, redirect to Vault.

## Screen 5 — Check-In Modal

**Triggered from:** Vault → action icon

| Field | Type | Options |
| --- | --- | --- |

|-------|------|---------|

| Title | label | "Check In {Patient Name} ({Type})" |
| --- | --- | --- |
| Type | radio | Walk-In, Referral |
| Check In To | radio | Department, Doctor, Inves/Diagnostics |
| Package | dropdown | Select Package |
| Prescribed By | radio | Doctor, Self, Outdoor |
| Doctor | dropdown | Dr. Name \ |
| Service Group | dropdown | Select Group |
| Services | dropdown | e.g. 24-48 Hr. Holter Monitor |
| Service table | grid | Service Name, Charges, Delivery Date |
| Sub Total | calculated |  |
| SMS Alert | radio | Patient, Organization, Both, None |
| Submit / Cancel | buttons |  |

## Screen 6 — Doctor Consultation

**URL pattern:** Doctor queue → select patient

**Left sidebar sections:**

Other Complaints

Exam Findings

Primary Diagnosis

Diagnostics

Investigations

Medicines

Instructions

Follow Ups

Advice *(active in demo)*

Secondary Diagnosis

**Right panel:** Summary cards with delete icon per item

**Center (Advice tab example):** Historical table — Advice, Doctor, Time

**Bottom bar:**

Refer to Category (checkbox)

Refer | Hold | Consult (buttons)

## Screen 7 — Medicine Master

**URL:** `/Medicine`

**Sub-screens:** Category, Generic, Type, Strength, Dosage, Route, Disposable

| Column | Example |
| --- | --- |

|--------|---------|

| Category | Cardiology |
| --- | --- |
| Name | Tab Adrance-L (Empagliflozin + Linagliptin) 25mg/5mg |
| Generic | Empagliflozin + Linagliptin |
| Dosage | once daily |
| Route | mouth |
| Strength | 25mg/5mg |
| Stock | 0 |

## Screen 8 — Lab Cash Flow Report

**URL:** `/Accounts/Labcashflow`

| Filter | Type |
| --- | --- |

|--------|------|

| Service | dropdown |
| --- | --- |
| Department | dropdown |
| Sub Department(s) | dropdown |
| Doctor | dropdown |
| Misc Services | dropdown |
| Order Type | radio: All, OPD/Lab, OPD, LAB, ER/IPD |
| Patient Type | radio: All, Regular, Panel, Entitle, Category, Discounted, FOC |
| Report Type | radio: Detailed, Summary |
| Generate Report | button |
| Pdf | dropdown export |

## Screen 9 — Pharmacy Census

**URL:** `/Stats/PharmacyCensus`

| Filter | Type |
| --- | --- |

|--------|------|

| Date range | date |
| --- | --- |
| Pharmacy/Store | dropdown |
| Search | button |
| Table | Date, Males, Females, Total |

## Screen 10 — Add Medicine Form (from audio)

| Field | Options |
| --- | --- |

|-------|---------|

| Name | text |
| --- | --- |
| Generic | dropdown/search |
| Form/Type | Capsule, Injection, IV, Syrup, Inhaler, Insulin, Cream, Drops |
| Strength | text |
| Dosage | dropdown |
| Route | dropdown |
| Category | Cardiology, etc. |

## Navigation matrix by role

| Menu item | Admin | Reception | Doctor |
| --- | --- | --- | --- |

|-----------|-------|-----------|--------|

| Patient Vault | ✅ | ✅ | View |
| --- | --- | --- | --- |
| Add Patient | ✅ | ✅ | ❌ |
| Check-In | ✅ | ✅ | ❌ |
| Consultation | ✅ | ❌ | ✅ |
| Medicine master | ✅ | ❌ | View |
| Statistics | ✅ | Partial | ❌ |
| Lab Cash Flow | ✅ | ❌ | ❌ |

## AAQSOLS UI improvements (over LOOM)

| Area | LOOM | AAQSOLS replica |
| --- | --- | --- |

|------|------|-----------------|

| Design | dated Bootstrap | Modern React + clean cards |
| --- | --- | --- |
| Mobile | poor | Responsive sidebar |
| Loading | "Loading..." text | Skeleton loaders |
| Branding | LOOM footer | AAQSOLS |
| Dark mode | no | optional Phase 2 |

*Next: [05-User-Flows](05-User-Flows-Processes.md)*

# 05 — User Flows & Business Processes

**AAQSOLS Heart Clinic HMS Replica**

## Flow 1 — New patient registration (P0)

Reception login
    → Patient Management → Add Patient
    → Fill: Name, Guardian, Gender, CNIC, Type
    → System validates CNIC unique
    → Save → MR number generated (e.g. 5601-26-001213)
    → Patient appears in Vault

**Business rules:** BR-1 (one CNIC), PAT-01 to PAT-05

**Audio ref:** 00:30–00:47

**Video ref:** Patient Vault screen

## Flow 2 — Patient check-in with service (P0)

Reception → Patient Vault → Find patient → Check-In action
    → Modal: Walk-In | Referral
    → Check In To: Inves/Diagnostics (or Doctor/Department)
    → Select Doctor: Dr. Abdul Malik
    → Select Service: 24-48 Hr. Holter Monitor
    → Service added to table (Charges, Delivery Date)
    → Subtotal calculated
    → SMS alert option
    → Submit → Challan generated & printable
    → Patient status: Checked In

**Business rules:** BR-4 (challan closes on services), CHK-01 to CHK-12

**Audio ref:** 01:49–02:07, 04:09

**Video ref:** Check-in modal frame

## Flow 3 — Doctor consultation (P0)

Doctor login
    → Doctor queue / Checked-In patients
    → Select patient
    → Consultation screen opens
    → Enter: Exam Findings, Primary Diagnosis
    → Order Diagnostics: ECG, ETT
    → Add Medicines (from master or new)
    → Add Instructions, Follow-up, Advice
    → Action: Consult (complete) | Hold | Refer
    → Record saved to EMR

**Business rules:** CON-01 to CON-14, BR-9

**Audio ref:** 09:32–10:30

**Video ref:** Consultation frame (Advice tab)

## Flow 4 — Lab test with payment (P2)

Service ordered (from check-in or consultation)
    → Lab Investigations → Pending Payments
    → Patient pays at counter
    → Staff: Payment Verify
    → Sample Collection queue
    → Sample collected
    → Result entry per test
    → Result available in Diagnostics Reports

**Business rules:** BR-8, LAB-02 to LAB-06

**Audio ref:** 11:50–12:05

## Flow 5 — Panel patient billing (P2)

Register patient as Panel type
    → Link to Panel master (corporate)
    → Check-in → services auto-priced at panel rates
    → Billing split:
        Option A: 100% panel
        Option B: 50% patient + 50% panel
        Option C: 0 patient + panel claim
    → Reports track panel claims

**Business rules:** BR-2, BR-3, PNL-01 to PNL-04

**Audio ref:** 05:33–06:29

## Flow 6 — Staff performance report (P1)

Admin login → Statistics → Staff Performance (or default dashboard)
    → Select date range
    → Table shows per-user metrics
    → Export optional

**Video ref:** frame_0001.jpg

## Flow 7 — Medicine master setup (P1)

Admin → Medicine → Add
    → Category: Cardiology
    → Name, Generic, Form, Strength, Dosage, Route
    → Save → Available in consultation Rx

**Audio ref:** 13:30–14:58

**Video ref:** Medicine list frame

## End-to-end daily clinic flow

┌─────────────────┐
                    │ Patient arrives │
                    └────────┬────────┘
                             ▼
              ┌──────────────────────────┐
              │ Already registered?        │
              └──┬─────────────────────┬───┘
            No │                       │ Yes
                 ▼                       ▼
         ┌─────────────┐         ┌─────────────┐
         │ Add Patient │         │ Find Vault  │
         └──────┬──────┘         └──────┬──────┘
                └──────────┬─────────────┘
                           ▼
                  ┌────────────────┐
                  │ Check-In       │
                  │ + Select Service│
                  └────────┬───────┘
                           ▼
                  ┌────────────────┐
                  │ Challan/Payment │
                  └────────┬───────┘
                           ▼
            ┌──────────────┼──────────────┐
            ▼              ▼              ▼
     ┌──────────┐  ┌──────────┐  ┌──────────┐
     │ Doctor   │  │ Lab      │  │ Imaging  │
     │ Consult  │  │ Tests    │  │ Holter   │
     └────┬─────┘  └────┬─────┘  └────┬─────┘
          │             │             │
          └─────────────┼─────────────┘
                        ▼
                 ┌─────────────┐
                 │ Pharmacy /  │
                 │ Dispense    │
                 └──────┬──────┘
                        ▼
                 ┌─────────────┐
                 │ Follow-up   │
                 │ scheduled   │
                 └─────────────┘

## Process comparison: LOOM vs AAQSOLS replica

| Process | LOOM | Replica MVP | Full replica |
| --- | --- | --- | --- |

|---------|------|-------------|--------------|

| Registration | ✅ | ✅ P0 | ✅ |
| --- | --- | --- | --- |
| Check-in | ✅ | ✅ P0 | ✅ |
| Consultation | ✅ | ✅ P0 | ✅ |
| Lab payment flow | ✅ | ❌ | ✅ P2 |
| Panel billing | ✅ | ❌ | ✅ P2 |
| Multi-branch | ✅ | ❌ | ✅ P3 |
| Reports | ✅ | Partial P1 | ✅ |

*Next: [06-Proposal](06-Proposal-Replica-Build.md)*

# 06 — Proposal: LOOM Replica Build for AAQSOLS

**Document type:** Internal proposal / client-ready outline

**Prepared by:** AAQSOLS

**Date:** September 2026

**Version:** 1.0

## Executive summary

AAQSOLS proposes building a **clean-room replica** of the existing LOOM Heart Clinic HMS, observed from demo video and audio walkthrough. We do **not** have LOOM source code. The replica will be branded **PulseCore Heart Clinic HMS** (PKG-A/B) and will serve as:

A **near-term demo** for prospects (heart clinics, small hospitals)

The **foundation** for the modular PulseCore HMS platform (clinic → RIC)

An **improved** product with modern UI, better UX, and modular architecture

## Problem statement

| Issue | Detail |
| --- | --- |

|-------|--------|

| No source code | LOOM runs on clinic server (`192.168.1.250`); codebase not available |
| --- | --- |
| Vendor lock-in | Clinic depends on third-party product with unknown roadmap |
| No scalability path | LOOM is single-clinic; AAQSOLS needs modular PKG-A → PKG-F |
| Demo gap | Sales team needs working demo without LOOM server access |

## Proposed solution

### Phase 1 — Documentation & analysis ✅ (Complete)

BRD, FRS, video/audio mapping, screen inventory, flows

Urdu audio transcribed and mapped to features

14 video frames extracted for UI reference

### Phase 2 — MVP demo build (8–10 weeks)

**Scope (P0 + selected P1):**

| Module | Features |
| --- | --- |

|--------|----------|

| Auth & roles | Login, Admin / Reception / Doctor |
| --- | --- |
| Patient Management | Vault, Add Patient, CNIC uniqueness |
| Check-in | Modal workflow, service selection, challan |
| Doctor consultation | EMR sections, Rx, diagnostics orders |
| Medicine master | Category, generic, dosage, route |
| Statistics | Staff Performance dashboard |
| Branding | AAQSOLS / PulseCore UI |

**Out of MVP:** Lab payment flow, panel billing, multi-branch, full reports suite

### Phase 3 — Full replica + improvements (12–16 weeks after MVP)

Lab Investigations (payment → verify → sample → result)

Panel / corporate billing

Imaging module

Inventory & pharmacy dispensing

Cash flow & pharmacy census reports

Multi-branch (Inter Branch toggle)

API integrations (HL7/FHIR optional)

### Phase 4 — Modular platform alignment

Map replica modules to PulseCore M00–M21 and package tiers PKG-A through PKG-F.

## Technical approach

| Layer | Technology |
| --- | --- |

|-------|------------|

| Backend | .NET 8 Web API |
| --- | --- |
| Frontend | React 18 + TypeScript |
| Database | SQL Server |
| Auth | JWT + role-based access |
| Deployment | On-prem (clinic server) or Azure |
| Method | Clean-room — no LOOM code copied |

**Legal note:** Replica is built from **observed behaviour** in demo materials only. No reverse engineering of LOOM binaries or database.

## Deliverables

| # | Deliverable | Phase |
| --- | --- | --- |

|---|-------------|-------|

| 1 | BRD + FRS + mapping docs | 1 ✅ |
| --- | --- | --- |
| 2 | UI wireframes from video frames | 1–2 |
| 3 | MVP web application (demo-ready) | 2 |
| 4 | 15-minute demo script | 2 |
| 5 | Full feature parity + improvements | 3 |
| 6 | PulseCore module integration | 4 |

## Timeline

Week 1–2    Documentation finalization, DB schema, API skeleton
Week 3–4    Patient + Check-in modules
Week 5–6    Doctor consultation + Medicine master
Week 7–8    Dashboard, polish, demo data
Week 9–10   UAT, demo script, stakeholder review

**MVP demo target:** ~10 weeks from kickoff

## Team & effort (estimate)

| Role | MVP effort |
| --- | --- |

|------|------------|

| Backend developer | 6–8 weeks |
| --- | --- |
| Frontend developer | 6–8 weeks |
| BA / QA (part-time) | 2–3 weeks |
| PM / demo prep | 1 week |

**Total:** ~2 FTE for 8–10 weeks (can be 1 backend + 1 frontend in parallel)

## Investment estimate (internal planning)

| Item | Range (PKR) | Notes |
| --- | --- | --- |

|------|-------------|-------|

| MVP development | 1.5M – 2.5M | 2 devs × 10 weeks |
| --- | --- | --- |
| Infrastructure (demo) | 50K – 100K | VM / SQL Server license if needed |
| Full replica (Phase 3) | 2M – 3.5M | Additional modules |
| **MVP total** | **~1.6M – 2.6M** | Demo-ready product |

*Figures for internal planning; adjust for client proposals.*

## Risks & mitigations

| Risk | Mitigation |
| --- | --- |

|------|------------|

| Incomplete requirements from video only | Clinic visit / stakeholder interviews |
| --- | --- |
| LOOM features not visible in demo | Phased delivery; mark as P2/P3 |
| Scope creep | Strict MVP boundary (P0 only for demo) |
| Demo vs production gap | Label MVP as "functional demo"; roadmap for production |
| CNIC / billing rules wrong | Validate with clinic staff before build |

## Success criteria (MVP demo)

Register patient with CNIC validation

Check-in patient with Holter (or similar) service

Print/view challan

Doctor completes consultation with Rx + advice

Admin views Staff Performance for date range

Medicine list browsable

Runs on laptop without `192.168.1.250`

AAQSOLS branding throughout

15-minute scripted demo without errors

## Recommendation

**Proceed with Phase 2 MVP** using existing documentation pack. Do **not** wait for LOOM source code — optional retrieval from clinic server can accelerate Phase 3 only.

**Immediate next steps:**

Approve MVP scope and timeline

Create git repo `AAQSOLS-HeartClinic-HMS`

Set up .NET + React solution

Seed demo data (doctors, services, medicines)

Schedule weekly demo reviews

## Appendix

[01-BRD](01-BRD-Business-Requirements.md)

[02-FRS](02-FRS-Functional-Requirements.md)

[03-Video-Audio-Feature-Mapping](03-Video-Audio-Feature-Mapping.md)

[07-Demo-MVP-Roadmap](07-Demo-MVP-Roadmap.md)

*AAQSOLS — PulseCore HMS*

# 07 — Demo MVP Roadmap & 15-Minute Demo Script

**Goal:** Working demo for prospects without LOOM server

**Target:** 8–10 weeks from kickoff

**Brand:** AAQSOLS PulseCore Heart Clinic HMS

## MVP module breakdown

### Sprint 1 (Weeks 1–2) — Foundation

| Task | Output |
| --- | --- |

|------|--------|

| Repo setup | `AAQSOLS-HeartClinic-HMS` monorepo |
| --- | --- |
| DB schema | Patients, Users, Roles, Services, CheckIns, Consultations |
| API auth | JWT login, 3 roles |
| React shell | Sidebar, header, routing |
| Seed data | 2 doctors, 10 services, 5 medicines |

**Exit:** Login works; empty dashboard loads

### Sprint 2 (Weeks 3–4) — Patient & check-in

| Task | FRS IDs |
| --- | --- |

|------|---------|

| Patient Vault list + search | PAT-06, PAT-07 |
| --- | --- |
| Add Patient form + CNIC unique | PAT-01–05 |
| MR number generation | PAT-04 |
| Check-in modal | CHK-01–12 |
| Challan view/print | CHK-10 |

**Exit:** Reception can register → check-in → print challan

### Sprint 3 (Weeks 5–6) — Doctor & medicine

| Task | FRS IDs |
| --- | --- |

|------|---------|

| Doctor queue (checked-in patients) | CON-01 |
| --- | --- |
| Consultation UI (sections) | CON-02–14 |
| Save consultation | CON-12 |
| Medicine master CRUD | MED-01–06 |
| Rx picker in consultation | CON-08 |

**Exit:** Doctor completes consult with medicines + advice

### Sprint 4 (Weeks 7–8) — Dashboard & polish

| Task | FRS IDs |
| --- | --- |

|------|---------|

| Staff Performance report | RPT-01 |
| --- | --- |
| Date range filter | RPT-02 |
| UI polish (AAQSOLS theme) | — |
| Demo data script | — |
| Error handling / loading states | — |

**Exit:** Admin dashboard shows staff metrics

### Sprint 5 (Weeks 9–10) — Demo prep

| Task | Output |
| --- | --- |

|------|--------|

| UAT with clinic scenarios | Bug list |
| --- | --- |
| Fix P0 bugs | Stable build |
| Demo script rehearsal | 15-min flow |
| Deploy demo VM / local installer | Portable demo |
| One-pager sales sheet | PDF |

**Exit:** Demo-ready for client meetings

## Post-MVP backlog (Phase 3)

| Priority | Module | Weeks est. |
| --- | --- | --- |

|----------|--------|------------|

| P2 | Lab payment → verify → sample | 3–4 |
| --- | --- | --- |
| P2 | Panel billing | 2–3 |
| P2 | Lab Cash Flow report | 1–2 |
| P2 | Pharmacy Census | 1 |
| P3 | Imaging / Holter tracking | 2–3 |
| P3 | Inventory | 2–3 |
| P3 | Multi-branch | 3–4 |

## 15-minute demo script

**Audience:** Heart clinic owner / administrator

**Presenter:** AAQSOLS sales + dev support

**Environment:** Laptop, local or cloud URL

### Minute 0:00 — Intro (1 min)

"This is **PulseCore Heart Clinic HMS** by AAQSOLS — a modern hospital management system built for cardiology clinics. We'll walk through a typical patient day: registration, check-in, doctor consultation, and reporting."

**Show:** Login screen (AAQSOLS branding)

### Minute 1:00 — Admin dashboard (1.5 min)

**Login as:** Admin

**Navigate:** Statistics → Staff Performance

**Set:** Date range (last 7 days)

"Management sees staff activity at a glance — registrations, OPD, services ordered — the same metrics your team needs for performance review."

**Show:** Table with sample data (non-empty for demo)

### Minute 2:30 — Patient registration (2 min)

**Login as:** Reception (or switch user)

**Navigate:** Patient Management → Add Patient

**Enter:**

Name: Demo Patient

Guardian: Demo Guardian

CNIC: 35202-1234567-1

Type: Private

Gender: Male

"One CNIC, one patient — the system prevents duplicates automatically."

**Show:** Save → MR number appears → patient in Vault

**Optional:** Try duplicate CNIC → show validation error

### Minute 4:30 — Check-in (2.5 min)

**From Vault:** Click check-in on Demo Patient

**Configure:**

Walk-In

Check In To: Inves/Diagnostics

Doctor: Dr. Abdul Malik

Service: 24-48 Hr. Holter Monitor

"Reception selects services, doctor, and package. Subtotal and delivery date calculate automatically. SMS alert can notify the patient."

**Submit → Show challan**

"Challan is printable — this is your billing document before services are delivered."

### Minute 7:00 — Doctor consultation (3 min)

**Login as:** Doctor

**Open:** Checked-in Demo Patient

**Enter:**

Exam Findings: "BP 140/90, regular pulse"

Primary Diagnosis: "Hypertension — monitoring required"

Diagnostics: ECG

Medicine: Tab Adrance-L (from master)

Advice: "Low salt diet, daily BP log"

Follow-up: 2 weeks

**Click:** Consult

"Full EMR in one screen — findings, diagnosis, labs, prescriptions, instructions. Everything is stored for the next visit."

**Show:** Advice history table populated

### Minute 10:00 — Medicine master (1.5 min)

**Login as:** Admin

**Navigate:** Medicine → list

"Your pharmacy catalog is centralized — category, generic, strength, route. Doctors pick from this list during consultation."

**Show:** Cardiology medicines, search/filter

### Minute 11:30 — Differentiators (1.5 min)

"Compared to legacy systems:

- Modern, fast UI

- Modular — start with clinic package, grow to multi-branch

- Your data, your server — or cloud

- Built by AAQSOLS for Pakistani healthcare workflows — CNIC, panel billing, challan"

**Show:** Sidebar module list (even if some are "coming soon")

### Minute 13:00 — Roadmap & close (2 min)

"Today's demo covers core clinic operations. On our roadmap for the next release:

- Full lab workflow with payment verification

- Panel and corporate billing

- Pharmacy dispensing and inventory

- Multi-branch sync

We can deploy a pilot at your clinic in [X weeks]. Questions?"

**Handout:** One-pager + proposal summary

## Demo environment checklist

| Item | Status |
| --- | --- |

|------|--------|

| Demo users (admin, reception, doctor) | Pre-seeded |
| --- | --- |
| Sample patients (3–5) | Pre-seeded |
| Doctors (2+) | Pre-seeded |
| Services including Holter | Pre-seeded |
| Medicines (10+) | Pre-seeded |
| Staff Performance has data | Pre-seeded check-ins |
| Offline fallback | Local SQL + localhost |
| Backup video | Screen recording if live fails |

## Demo user credentials (template)

| Role | Username | Password |
| --- | --- | --- |

|------|----------|----------|

| Admin | admin@aaqsols.demo | Demo@123 |
| --- | --- | --- |
| Reception | reception@aaqsols.demo | Demo@123 |
| Doctor | doctor@aaqsols.demo | Demo@123 |

*Change before any external demo.*

## What to say if asked about LOOM

"We studied industry-standard heart clinic workflows and built PulseCore from the ground up for AAQSOLS clients. Our system covers the same operational needs — patient vault, check-in, EMR, lab, pharmacy, reporting — with a modern architecture you can own and extend."

**Do not:** Claim LOOM compatibility or migration unless explicitly built.

*Back to [README](../README.md)*